# CropFlow — Phase 0, Step 03: MVP Scope

Document: docs/01-product/scope.md
Status: Draft v0.1

This is the most important planning step so far because we have ~1 month. We need to distinguish between the product we could eventually build and the version we will actually finish, test, and deploy.

# 1. Scope Strategy

CropFlow will follow a vertical-slice MVP strategy.

That means we will prioritize a small number of complete business workflows rather than trying to implement every possible feature partially.

Our primary success criterion is:

A farmer can publish agricultural produce, a buyer can purchase it, and a transporter can complete the delivery, with administrators able to monitor the complete lifecycle.

Everything else supports this journey.

# 2. The Golden MVP Workflow

This is now officially the core CropFlow business flow:

FARMER

│

Register/Login

│

▼

Create Farm

│

▼

Add Crop

│

▼

Create Listing

│

▼

┌────────────────┐

│   MARKETPLACE  │

└───────┬────────┘

│

▼

BUYER

│

Search / Filter

│

▼

View Listing

│

▼

Place Order

│

▼

FARMER

│

Accept Order

│

▼

Delivery Requested

│

▼

TRANSPORTER

│

Accept Delivery

│

▼

Pickup

│

▼

In Transit

│

▼

Delivered

│

▼

BUYER

│

Confirm Receipt

│

▼

COMPLETED

This flow must work end-to-end before we spend significant time on optional features.

# 3. MoSCoW Scope

We'll use the standard:

- Must Have

- Should Have

- Could Have

- Won't Have in MVP

# 4. MUST HAVE — Release Critical

These features are mandatory for the deployed prototype.

## A. Public Website

CropFlow needs to look like a real product before users even authenticate.

### Pages

Home

About

How It Works

Marketplace Preview

Contact

Login

Register

Forgot Password

### Home page should communicate

What CropFlow is

↓

Who it is for

↓

How it works

↓

Key benefits

↓

Marketplace preview

↓

Call to action

The application should not open directly onto a dashboard.

# 5. Authentication

### Required

Register

Login

Logout

Refresh token

Forgot password

Reset password

Role selection / onboarding

Protected routes

Role-based authorization

Security:

Password

↓

BCrypt/secure password hashing

↓

Database

Authentication:

Login

↓

Spring Security

↓

Access Token

+

Refresh Token

# 6. User Profiles

All authenticated users need profiles.

### Farmer

Name

Phone

Email

NIC/business identifier

Location

Profile image

### Buyer

Name

Company

Business registration information

Phone

Email

Address

### Transporter

Name/company

Phone

Email

Service area

Vehicle information

# 7. Farmer Module

### Farm management

Farmer can:

- create farm

- edit farm

- view farm

- add location

- specify farm size

- manage multiple farms

### Crop management

Farmer can:

- add crop

- edit crop

- view crop

- deactivate crop

# 8. Marketplace

This is one of the core modules.

### Farmer

Can:

Create listing

Edit listing

Publish listing

Pause listing

Delete listing

View listing status

### Listing information

Each listing should support:

Crop

Variety

Quantity

Unit

Price

Available date

Location

Description

Images

Quality/grade

Farmer

Status

Example:

Tomato

Grade A

500 kg

Rs. 180/kg

Available: 20 Aug 2026

Badulla

# 9. Marketplace Search

Buyer should be able to:

Search crop

Filter by location

Filter by price

Filter by quantity

Filter by availability

Sort listings

Later we can optimize the queries with indexes.

# 10. Order Management

This is another core module.

### Buyer

Can:

- create order

- view order

- cancel eligible order

- track status

- view order history

### Farmer

Can:

- view incoming orders

- accept order

- reject order

- update order readiness

### Order lifecycle

We should not let users arbitrarily edit status.

Instead, use controlled state transitions:

PENDING

↓

ACCEPTED

↓

PREPARING

↓

READY_FOR_PICKUP

↓

IN_DELIVERY

↓

DELIVERED

↓

COMPLETED

And cancellation:

PENDING

↓

CANCELLED

We'll define exact transition rules later in the business-rules document.

# 11. Transporter Module

Transporters need:

### Vehicle management

Vehicle registration

Vehicle type

Capacity

Registration number

Availability status

### Delivery jobs

View available jobs

View delivery details

Accept job

Update status

Upload proof

View history

# 12. Delivery Workflow

MVP delivery lifecycle:

REQUESTED

↓

ASSIGNED

↓

PICKED_UP

↓

IN_TRANSIT

↓

DELIVERED

↓

CONFIRMED

There should be a clear distinction between:

"Transporter delivered it"

and

"Buyer confirmed receipt."

That creates a meaningful business workflow.

# 13. Notifications

MVP notifications:

### In-app

New order received

Order accepted

Order rejected

Delivery assigned

Delivery picked up

Delivery delivered

Order completed

### Email

We can include essential transactional email later in the MVP if the development timeline permits.

The application should first have reliable in-app notifications.

# 14. Admin Portal

The Angular application is exclusively for administration.

### Required pages

Admin Login

Dashboard

Users

Farmers

Buyers

Transporters

Farms

Crops

Listings

Orders

Deliveries

Audit Logs

Reports

Settings

### Admin capabilities

- activate/deactivate users

- verify users

- view listings

- moderate listings

- monitor orders

- monitor deliveries

- view system metrics

- inspect audit logs

# 15. Analytics

MVP analytics should focus on useful operational metrics, not dozens of fancy charts.

### Admin

Registered farmers

Registered buyers

Registered transporters

Active listings

Orders this month

Completed orders

Pending deliveries

Total transaction volume

### Farmer

Active listings

Pending orders

Completed orders

Sales value

### Buyer

Active orders

Completed orders

Purchasing value

### Transporter

Available jobs

Active deliveries

Completed deliveries

# 16. Audit Logging

This is a Must Have because we want the project to demonstrate production-quality engineering.

Important operations should generate audit events:

USER_REGISTERED

USER_VERIFIED

LISTING_CREATED

LISTING_UPDATED

ORDER_CREATED

ORDER_ACCEPTED

ORDER_REJECTED

DELIVERY_ASSIGNED

DELIVERY_ACCEPTED

DELIVERY_COMPLETED

Example:

Actor: admin@example.com

Action: USER_VERIFIED

Resource: FARMER

Resource ID: 1821

Timestamp: 2026-08-12 10:42

# 17. MUST HAVE — Technical Requirements

These aren't visible features, but they're mandatory for our standard.

### Backend

Spring Boot

Spring Security

JWT

Spring Data JPA

Hibernate

PostgreSQL

Flyway

Bean Validation

Global exception handling

DTO layer

OpenAPI

### Frontend

React

TypeScript

Responsive UI

API integration

Authentication state

Protected routes

Form validation

Loading states

Error states

Empty states

### Admin

Angular

TypeScript

Angular Material

Authentication

Role protection

API integration

Responsive admin UI

### Engineering

Git

GitHub

Testing

Environment variables

Docker

CI/CD

Deployment

# 18. SHOULD HAVE

These features significantly improve CropFlow but aren't required to prove the primary workflow.

### 1. Price intelligence

Historical average price

Price by region

Price trends

### 2. Demand matching

Example:

Buyer requires:

500 kg Tomato

Max price: Rs. 200/kg

↓

Matching listings

↓

Listing A → 500 kg → Rs.180

Listing B → 300 kg → Rs.190

### 3. QR batch traceability

Generate QR codes for agricultural batches.

### 4. Advanced notifications

Email notifications and notification preferences.

### 5. Ratings/reviews

Buyer rates farmer.

Farmer rates buyer.

Transporter receives service rating.

# 19. COULD HAVE

These are good additions only after the core application is stable.

Map integration

Advanced delivery tracking

AI-based crop demand prediction

Recommended suppliers

Advanced search

PDF reports

CSV exports

Multi-language support

Dark mode

# 20. WON'T HAVE — One-Month MVP

These features are deliberately excluded.

### Real payment gateway

We'll use a simulated payment state rather than integrating real money movement.

### Complex GPS tracking

We can represent delivery stages without building a full GPS tracking engine.

### IoT

No sensors or hardware integrations.

### Microservices

We're staying with a modular monolith.

### Kubernetes

Not appropriate for this timeline.

### Complex AI/ML

Analytics first; ML can be an eventual extension.

### Native Android/iOS applications

The responsive web application is sufficient.

# 21. Scope Priority Matrix

| Module | Priority | MVP |
| --- | --- | --- |
| Public website | 🔴 Critical | ✅ |
| Authentication | 🔴 Critical | ✅ |
| User profiles | 🔴 Critical | ✅ |
| Farm management | 🔴 Critical | ✅ |
| Crop management | 🔴 Critical | ✅ |
| Marketplace | 🔴 Critical | ✅ |
| Search & filtering | 🔴 Critical | ✅ |
| Orders | 🔴 Critical | ✅ |
| Delivery | 🔴 Critical | ✅ |
| Transporters | 🔴 Critical | ✅ |
| Notifications | 🔴 Critical | ✅ |
| Admin portal | 🔴 Critical | ✅ |
| RBAC | 🔴 Critical | ✅ |
| Audit logs | 🔴 Critical | ✅ |
| Analytics | 🔴 Critical | ✅ |
| Price intelligence | 🟠 High | ✅/Phase 2 |
| Demand matching | 🟠 High | Phase 2 |
| QR traceability | 🟠 High | Phase 2 |
| Ratings | 🟡 Medium | Phase 2 |
| Maps | 🟢 Optional | Later |
| AI/ML | 🟢 Optional | Later |
| Real payment | 🟢 Optional | Later |
| IoT | 🟢 Optional | Later |

# 22. MVP Definition

This is the important final statement:

CropFlow MVP is a secure, multi-role agricultural supply-chain web platform that enables farmers to publish agricultural produce, buyers to discover and order produce, transporters to manage deliveries, and administrators to monitor and govern the platform through a dedicated administration portal.

The MVP must demonstrate the complete:

Farmer → Marketplace → Buyer → Order → Transporter → Delivery → Confirmation

workflow.

# 23. Definition of Done

A feature is not considered complete simply because the page works.

For a feature to be considered done, it should satisfy:

[ ] Requirements defined

[ ] UI implemented

[ ] Backend implemented

[ ] Database integrated

[ ] Validation implemented

[ ] Authorization checked

[ ] Error handling implemented

[ ] Loading/empty/error UI handled

[ ] Tested

[ ] Responsive

[ ] Documented

[ ] Git committed

For critical workflows, we'll additionally verify the complete journey from the actual UI through the API and database.

# 24. Scope Protection Rule

During development, you'll inevitably think:

"Wouldn't it be cool if we also added X?"

We won't automatically add it.

We'll classify it:

Does it support the golden workflow?

│

YES

│

Can MVP handle it?

│

┌───┴───┐

YES     NO

│       │

MVP    Phase 2

This is how we protect the one-month deadline.